Amstat Online Process 

Advanced IS Requests

Idea

· Prepare visual mock-up with focus on content & functionality (no mechanics)

· Review and approval by appropriate ASA group

· Working group with three members (idea person + two web-knowledgeable persons) appointed by ASA sponsoring group working with the AO Editor and appropriate Assoc. Editor.  

· Establish a Forum for discussions by the working group on an ASA Bulletin Board.

Development

· Copies of idea to IS Manager, AO Editor, appropriate AO AE, ASA Director of Programs

· IS development plan, time line and cost estimates established 

· Approval of plan and cost estimates by appropriate group(s).

· System prototyped on development server and reviewed by working group.

· Conference call(s) (maximum of three for most applications) to make minor modifications and determine if/what major modifications are needed.

· Those participating in the conference call are the working group, and ASA staff and AO editorial representatives as appropriate.

· Revisit cost estimates and time lines based on outcome of conference call, obtaining approvals if necessary.

· Report to sponsoring group, copy to AO Editor and ASA Director of Programs after each call.

Complete Task

· Obtain final approval of the product from the sponsoring group.

· Obtain final approval of the AO Editorial Board

· Move product to production server and test functionality.

· Put appropriate links and notifications on web pages.

· Construct a news release for AO.

S:\Programs\Procedures\AO Advanced IS Request Process.doc
10/10/00

